Project Planning Phase: Product Backlog & Velocity

| Date | 29 September 2026 |
| --- | --- |
| Team ID | SWTID-2026-5926 |
| Project Name | AI WeatherWise |
| Maximum Marks | 5 Marks |

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Registration | USN-1 | As a user, I can register by entering my name, email, and password. | 2 | High | Deepak K |
| Sprint-1 | Login | USN-2 | As a user, I can log into the application using my email and password to obtain a JWT bearer token. | 1 | High | Deepak K |
| Sprint-1 | Database Setup | USN-3 | Configure MongoDB connection and define Mongoose schemas for User and Saved Locations. | 3 | High | Devasagayam V |
| Sprint-1 | Location Management | USN-4 | As a user, I can save, view, and manage my favorite weather cities with unique index constraints. | 3 | High | Eswar V |
| Sprint-1 | Weather Metrics API | USN-5 | As a user, I can fetch real-time environmental weather metrics from OpenWeatherMap API. | 3 | High | Dinesh Kumar T |
| Sprint-2 | AI Weather Summary | USN-6 | As a user, I can request natural language weather summaries generated by Google Gemini AI SDK. | 5 | High | Dinesh Kumar T |
| Sprint-2 | AI Recommendations | USN-7 | As a user, I can receive personalized clothing and outdoor activity advice based on weather conditions. | 5 | High | Dinesh Kumar T |
| Sprint-2 | Security & Fallback | USN-8 | Implement JWT route protection middleware, request sanitization, and resilient API fallback handlers. | 3 | Medium | Devasagayam V |
| Sprint-2 | API Verification | USN-9 | Verify all API endpoints using Postman / Thunder Client and document schema validation responses. | 2 | Medium | Eswar V |